## Slide 1: The Fantastic Five Team F
Christopher Mahon – Team Leader
Christopher Jerrard-Dunne – Lead designer/coder
Jake Mulholland – Lead documenter
Konrad Jedrol – Lead planner
Jun Hee Jang – Lead Tester

## Slide 2: Our Project

## Slide 3: Our Requirements
Recreate Battlezone
3D vector based graphics
Kinect support

## Slide 4: Our Approach
Prioritised requirements based on functional importance
External requirements were top priority

## Slide 5: Our Design in Brief
Maintaining the spirit of the original title
Modernise some aspects about the title
Allow for different control schemes of playing the game

## Slide 6: Where did we succeed?
  How it looks
  Player control
  Enemy AI
  Level
  Environment Interaction
  UI elements
  Sound

## Slide 7: Difficulties faced
Acquiring development tools
Complications with imported custom models
Team Member Availability
Working in a new environment

## Slide 8: Addressing Issues
Organised Focused Meetings
Rotated Tasks
Multiple members per task

## Slide 9: Approach to Testing
Weekly builds
Tested for each build
Bugs reported and dealt with in the next sprint

## Slide 10: Benefits of Teamwork
Lessened workload on an individual basis
Able to play to peoples strengths
Faster progress through the various stages of the project
Allows for multiple critical viewpoints

## Slide 11: Downfalls of Teamwork
Progress can greatly suffer with a lack of support from all members
Lack of communication between the team can lead to complications
Can be difficult for those used to solo work

## Slide 12: How would we approach this differently
Spend more time development rather then discussing our approach
Rotate tasks that aren’t being completed fast enough
Harsher internal deadlines
More team building

## Slide 13
Any Questions?